| LogBook : 4 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 4 |  |  |  |
| Date: 2025/11/24 |  | Last Visit Date: 2025/11/17 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed MongoDB ERD finalized in previous session. • Discussed implementation plan for user authentication system. • Discussed project folder structure for MERN stack backend. • Reviewed requirements for JWT-based session management. |  |  |  |
| Achievements: |  |  |  |
| • Finalized Entity Relationship Diagram (ERD) covering Users, Products, Orders, Cart, and Wishlist collections. • Initialized Express.js backend server with dotenv and cookie-parser middleware. • Set up MongoDB connection using Mongoose with environment variable configuration. • Implemented basic project folder structure: controllers, models, routes, helpers, middleware. • Created initial User model with name, email, password, and role fields. |  |  |  |
| Problems (if any): |  |  |  |
| • Minor issues configuring CORS between React frontend (port 5173) and Express backend (port 8000). |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Complete user registration and login endpoints with password hashing. • Implement JWT token generation and cookie-based authentication. • Begin email OTP verification flow for new user registration. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 5 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 5 |  |  |  |
| Date: 2025/12/01 |  | Last Visit Date: 2025/11/24 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed the backend folder structure and initial Express server setup. • Discussed user registration, login, and JWT authentication implementation. • Discussed OTP-based email verification flow for account security. • Reviewed password hashing strategy using bcrypt. |  |  |  |
| Achievements: |  |  |  |
| • Implemented registerUser endpoint with bcrypt password hashing and duplicate email check. • Implemented loginUser endpoint with JWT token generation stored in HTTP-only cookie. • Added getProfile endpoint to decode JWT from cookie and return user data. • Integrated Nodemailer helper for sending OTP emails via Gmail SMTP. • Completed 3-step password reset flow: forgot-password, verify-OTP, reset-password. • Implemented email verification on registration using a 6-digit OTP with 10-minute expiry. • Created Register and Login pages in React with form validation and toast notifications. |  |  |  |
| Problems (if any): |  |  |  |
| • Gmail SMTP required enabling App Passwords due to 2FA restrictions on the account. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Build product model with fields for metal, purity, weight, making charges, and 3D model file. • Implement admin product CRUD endpoints with image and 3D model file upload. • Begin building the Admin Dashboard frontend page. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 6 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 6 |  |  |  |
| Date: 2025/12/08 |  | Last Visit Date: 2025/12/01 |  |
| Start Time: 10:00 am |  | Finish Time: 10:35 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed authentication system from previous session. • Discussed product data model design for jewellery-specific attributes. • Discussed file upload strategy for product images and 3D GLB model files. • Reviewed live gold rate scraping requirement and admin manual override feature. |  |  |  |
| Achievements: |  |  |  |
| • Designed and implemented Product model with fields: name, category, gender, style, metal options, purity, weight, making charges, jaarti amount, stone charge, and 3D model path. • Implemented Multer middleware for handling both image uploads (JPEG/PNG/WebP) and 3D model uploads (GLB/GLTF) with separate storage destinations. • Completed full CRUD API for products: create, read (with filters), update, and delete endpoints. • Built GoldRate model and goldScraper helper to auto-fetch live gold and silver rates per tola. • Implemented admin-only manual gold rate override endpoint. • Built Admin Dashboard frontend with product listing, create/edit form including image preview and 3D model upload. |  |  |  |
| Problems (if any): |  |  |  |
| • Web scraping for gold rate occasionally returned inconsistent HTML; handled with fallback error logging. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Implement ProductCard component displaying live-calculated price based on gold rate. • Build ProductDetail page with 3D model viewer using Three.js/React Three Fiber. • Set up Cart and Wishlist backend models and API endpoints. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 7 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 7 |  |  |  |
| Date: 2025/12/15 |  | Last Visit Date: 2025/12/08 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed admin CRUD and gold rate features completed last session. • Discussed dynamic price calculation formula based on live gold/silver rate, purity multiplier, and making charges. • Discussed 3D model viewer integration using React Three Fiber and Three.js. • Discussed Cart and Wishlist data model and user interaction flow. |  |  |  |
| Achievements: |  |  |  |
| • Built ProductCard component with live price calculation: (weight x rate x purity_multiplier) + making charges + stone charge, with 2% markup. • Developed ProductDetail page with metal, purity, and weight selectors that dynamically update the displayed price. • Integrated React Three Fiber (r3f) 3D model viewer on ProductDetail page supporting GLB file rendering with orbit controls. • Implemented Cart backend model and API: add to cart, remove item, and get cart endpoints. • Implemented Wishlist backend model and API: toggle wishlist item, get wishlist. • Built Cart and Wishlist frontend pages with item listing, quantity display, and remove functionality. • Added useRequireAuth hook to guard cart and wishlist navigation for unauthenticated users. |  |  |  |
| Problems (if any): |  |  |  |
| • Three.js canvas sizing caused overflow issues on mobile; resolved with responsive container constraints. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Design and implement Order model with status tracking and payment fields. • Build Checkout page with delivery type selection and address form. • Integrate eSewa and Stripe payment gateways for online payment. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 8 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 8 |  |  |  |
| Date: 2025/12/22 |  | Last Visit Date: 2025/12/15 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed Cart, Wishlist, and 3D model viewer implementation. • Discussed Order model design including status workflow and payment tracking. • Discussed integration approach for eSewa (local) and Stripe (international) payment gateways. • Reviewed advance payment logic: COD requires making charge advance, online requires full payment. |  |  |  |
| Achievements: |  |  |  |
| • Designed and implemented Order model with fields: items, deliveryType, deliveryAddress, paymentMethod, paymentStatus, grandTotal, advancePaid, deliveryCharge, status, and statusHistory array. • Implemented createOrder endpoint that calculates item totals server-side using current gold rate. • Built Checkout page with three delivery options: Full Online, Cash on Delivery, and Store Pickup. • Integrated eSewa payment gateway with HMAC-SHA256 signature and sandbox environment testing. • Integrated Stripe Checkout with session creation and webhook-based payment verification. • Built OrderSuccess page displaying payment status, order progress tracker, and printable receipt. • Implemented getUserOrders and getOrder endpoints for order history retrieval. |  |  |  |
| Problems (if any): |  |  |  |
| • eSewa HMAC signature calculation required careful encoding; resolved by testing with sandbox credentials. • Stripe webhook required raw body parsing, conflicting with existing JSON middleware; resolved with route-specific middleware. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Implement order status management in Admin Dashboard with status update and email notification. • Add user Profile page with order history, saved addresses, and size profile. • Add product review and rating system. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 9 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 9 |  |  |  |
| Date: 2026/01/05 |  | Last Visit Date: 2025/12/22 |  |
| Start Time: 10:00 am |  | Finish Time: 10:35 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed checkout and payment gateway integration. • Discussed order status management workflow from admin side. • Discussed user-facing profile page with order tracking and size profile features. • Reviewed product review and rating system requirements. |  |  |  |
| Achievements: |  |  |  |
| • Added updateOrderStatus admin endpoint with status change email notifications sent via Nodemailer (HTML branded emails for working, transit, delivered, cancelled stages). • Implemented order cancellation endpoint for users (restricted to working/finishing status only). • Built comprehensive Profile page with four tabs: My Orders, Account, Addresses, and Size Profile. • Implemented avatar photo upload endpoint storing to uploads/avatars with Multer. • Added profile completion progress bar (scoring name, phone, gender, DOB, avatar, address). • Implemented saved delivery addresses with add, set-default, and delete functionality. • Built size profile feature (finger, neck, wrist, ankle measurements) for auto-fill during shopping. • Implemented product review and rating system with add and delete review endpoints. • Added Customers tab to Admin Dashboard with aggregated order count and total spend per user. |  |  |  |
| Problems (if any): |  |  |  |
| • Avatar upload conflicted with existing product upload middleware; resolved by creating a separate Multer instance with a 5 MB file size limit. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Implement security hardening: Helmet.js headers and express-rate-limit on all auth routes. • Add analytics endpoint and Analytics tab in Admin Dashboard. • Apply Framer Motion animations across all major pages for a premium user experience. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |

| LogBook : 10 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 10 |  |  |  |
| Date: 2026/01/12 |  | Last Visit Date: 2026/01/05 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed Profile page, order management, and review system from previous session. • Discussed security hardening measures for the Express backend. • Discussed UI/UX improvements including animations and premium design system. • Reviewed account completion flow to improve user experience before checkout. |  |  |  |
| Achievements: |  |  |  |
| • Integrated Helmet.js for HTTP security headers with cross-origin resource policy configured for image serving. • Implemented express-rate-limit with separate auth limiter (20 req/15 min) and general limiter (120 req/min). • Added analytics endpoint aggregating total revenue, order counts by status, top products, and daily revenue trend. • Built Analytics tab in Admin Dashboard with key metric cards and revenue chart. • Integrated Framer Motion across Profile, Checkout, Register, and Home pages with scroll-triggered animations and tab transitions. • Rebuilt Checkout page with saved address auto-fill, account completion nudge banner, and animated payment method selection. • Added 404 NotFound page and mobile hamburger navigation menu with animated open/close transition. • Implemented downloadable order receipt using browser print API generating a formatted HTML receipt. |  |  |  |
| Problems (if any): |  |  |  |
| • Helmet default crossOriginResourcePolicy blocked product images served from /uploads; fixed by setting policy to cross-origin. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Finalize testing of all user flows end-to-end: registration, checkout, payment, and order tracking. • Prepare project documentation including system architecture and API reference. • Conduct final supervisor review and address any remaining feedback. |  |  |  |
| ................. Sangam Sunar |  | ................... Mr. Sushil Paudel 1st Supervisor |  |