| LogBook : 4 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 4 |  |  |  |
| Date: 2025/11/24 |  | Last Visit Date: 2025/11/17 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed finalized ERD and MongoDB collection structure discussed in previous meeting. • Discussed implementation plan for user authentication using JWT and cookie-based sessions. • Discussed backend folder structure for MERN stack: controllers, models, routes, helpers, middleware. • Reviewed requirements for secure password storage and environment variable configuration. |  |  |  |
| Achievements: |  |  |  |
| • Initialized Express.js backend with dotenv, cookie-parser, and cors middleware configuration. • Established MongoDB connection using Mongoose with connection string stored in .env file. • Created initial User model with fields: name, email, password, role, and isVerified. • Implemented clean project folder structure separating controllers, models, routes, and helpers. • Configured Vite-based React frontend with React Router DOM for client-side navigation. |  |  |  |
| Problems (if any): |  |  |  |
| • CORS errors between React (port 5173) and Express (port 8000) required explicit origin and credentials configuration. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Complete user registration endpoint with bcrypt password hashing and duplicate email validation. • Implement JWT token generation on login and store token in HTTP-only cookie. • Set up Nodemailer helper for OTP email delivery and begin email verification flow. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 5 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 5 |  |  |  |
| Date: 2025/12/01 |  | Last Visit Date: 2025/11/24 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed backend setup and initial User model from previous session. • Discussed full user registration and login flow with JWT-based session management. • Discussed OTP-based email verification to ensure only verified users can log in. • Reviewed 3-step password reset flow: request OTP, verify OTP, submit new password. |  |  |  |
| Achievements: |  |  |  |
| • Implemented registerUser endpoint with bcrypt hashing (salt rounds: 12) and duplicate email check. • Implemented loginUser endpoint generating JWT token stored in HTTP-only cookie on success. • Added getProfile endpoint to verify and decode JWT from cookie, returning logged-in user data. • Integrated Nodemailer with Gmail SMTP for sending 6-digit OTP emails with 10-minute expiry. • Completed forgot-password, verify-OTP, and reset-password endpoints for account recovery. • Implemented email verification on registration; unverified accounts cannot log in. • Built Register and Login pages in React with controlled forms, toast notifications, and navigation. |  |  |  |
| Problems (if any): |  |  |  |
| • Gmail SMTP blocked standard login; resolved by generating an App Password under Google account security settings. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Design Product model with jewellery-specific fields: metal, purity, weight, making charges, stone charge. • Implement admin product CRUD endpoints with Multer-based image and 3D model file upload. • Begin building the Admin Dashboard frontend for product and order management. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 6 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 6 |  |  |  |
| Date: 2025/12/08 |  | Last Visit Date: 2025/12/01 |  |
| Start Time: 10:00 am |  | Finish Time: 10:35 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed authentication and email verification system. • Discussed product data model requirements for jewellery-specific attributes. • Discussed file upload strategy for product images and 3D GLB/GLTF model files. • Reviewed live gold rate fetching requirement and need for admin manual override. |  |  |  |
| Achievements: |  |  |  |
| • Designed Product model with fields: name, category, gender, style, metalOptions, purity, weight, makingChargePerTola, jartiAmount, stoneCharge, images array, and modelFile path. • Implemented Multer middleware with separate disk storage for images (uploads/images) and 3D models (uploads/models) with file type validation. • Completed full CRUD API for products: create, read with filters, update, and soft delete. • Built GoldRate model and goldScraper helper to auto-fetch live fine gold and silver rates per tola from external source. • Implemented admin-only manual gold rate override and cron job for daily auto-scrape at 12:05 PM Nepal time. • Built Admin Dashboard frontend with product table, create/edit modal with image preview and 3D model upload field. |  |  |  |
| Problems (if any): |  |  |  |
| • Web scraping for gold rate returned inconsistent HTML structure on some days; handled with try-catch fallback and manual rate override as backup. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Build ProductCard component with dynamic price calculation based on live gold rate. • Develop ProductDetail page with metal/purity/weight selectors and 3D model viewer. • Implement Cart and Wishlist backend models and API endpoints. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 7 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 7 |  |  |  |
| Date: 2025/12/15 |  | Last Visit Date: 2025/12/08 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed admin product CRUD and gold rate system. • Discussed dynamic price calculation formula using gold rate, purity multiplier, and making charges. • Discussed integration of 3D model viewer using React Three Fiber and Three.js on the product page. • Discussed Cart and Wishlist data model design and user interaction flow. |  |  |  |
| Achievements: |  |  |  |
| • Built ProductCard component calculating price as: (weight x rate x purity_multiplier) + makingCharge + jartiAmount + stoneCharge, with 2% markup, using live gold rate. • Developed ProductDetail page with selectors for metal type, purity, and weight that dynamically recalculate and display the updated price. • Integrated React Three Fiber 3D model viewer on ProductDetail supporting GLB file rendering with orbit controls and environment lighting. • Implemented Cart backend model embedded in User document and API endpoints: add to cart, remove item, and get cart with product population. • Implemented Wishlist backend model and API: toggle wishlist item and get wishlist with product data. • Built Cart and Wishlist frontend pages displaying item images, details, calculated prices, and remove buttons. • Added useRequireAuth hook redirecting unauthenticated users to login when accessing protected routes. |  |  |  |
| Problems (if any): |  |  |  |
| • React Three Fiber canvas overflowed on mobile viewports; resolved by wrapping in a fixed-height responsive container. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Design Order model with status workflow, payment tracking, and delivery address fields. • Build Checkout page with delivery type selection, address form, and advance payment calculation. • Integrate eSewa and Stripe payment gateways for online order payment. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 8 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 8 |  |  |  |
| Date: 2025/12/22 |  | Last Visit Date: 2025/12/15 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed Cart, Wishlist, and 3D model viewer implementation from previous session. • Discussed Order model design including multi-status workflow and payment tracking fields. • Discussed integration plan for eSewa (local Nepal) and Stripe (international) payment gateways. • Reviewed advance payment calculation logic for COD, online, and store pickup delivery types. |  |  |  |
| Achievements: |  |  |  |
| • Designed Order model with: items array, deliveryType, deliveryAddress, paymentMethod, paymentStatus, grandTotal, advancePaid, deliveryCharge, status, and statusHistory array with timestamps. • Implemented createOrder endpoint computing item totals server-side using current gold rate to prevent client-side price manipulation. • Built Checkout page with three delivery options: Full Online, Cash on Delivery (COD), and Store Pickup, each with different advance payment amounts. • Integrated eSewa payment gateway with HMAC-SHA256 signature generation and sandbox environment testing. • Integrated Stripe Checkout session creation, success redirect, and webhook-based payment status verification. • Built OrderSuccess page showing payment confirmation badge, 5-step order progress tracker, order summary, and printable receipt. • Implemented getUserOrders and getOrder endpoints to retrieve order history for the logged-in user. |  |  |  |
| Problems (if any): |  |  |  |
| • Stripe webhook required raw request body for signature verification, conflicting with JSON middleware; resolved with route-specific express.raw() middleware applied before JSON parser. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Implement order status update endpoint in admin with automated email notification on each status change. • Build user Profile page with order history, account details, saved addresses, and size profile tabs. • Implement product review and rating system with add and delete functionality. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 9 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 9 |  |  |  |
| Date: 2026/01/05 |  | Last Visit Date: 2025/12/22 |  |
| Start Time: 10:00 am |  | Finish Time: 10:35 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed checkout flow and payment gateway integrations. • Discussed order status management workflow from admin side with email notifications. • Discussed user-facing Profile page requirements: order tracking, account settings, and size profile. • Reviewed product review and rating system requirements and data model. |  |  |  |
| Achievements: |  |  |  |
| • Added updateOrderStatus admin endpoint with automated HTML email notifications sent via Nodemailer for each status transition (working, transit, delivered, cancelled). • Implemented cancelOrder endpoint for users restricted to orders in working or finishing status only. • Built Profile page with four tabs: My Orders, Account, Addresses, and Size Profile. • Implemented avatar photo upload endpoint storing images to uploads/avatars with a separate Multer instance. • Added profile completion progress bar tracking six fields: name, phone, gender, date of birth, avatar, and saved address. • Implemented saved delivery addresses feature with add, set-as-default, and delete functionality stored in user document. • Built size profile feature storing finger, neck, wrist, and ankle measurements for auto-fill during checkout. • Completed product review and rating system with add review (authenticated) and delete review (owner only) endpoints. |  |  |  |
| Problems (if any): |  |  |  |
| • Avatar upload shared Multer instance with product uploads causing field name conflicts; resolved by creating a dedicated avatarUpload Multer instance with a 5 MB file size limit. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Add gender, phone, and date of birth fields to User model and registration form. • Implement Customers tab in Admin Dashboard with aggregated order stats per user. • Add security hardening: Helmet.js HTTP headers and express-rate-limit on authentication routes. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 10 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 10 |  |  |  |
| Date: 2026/01/12 |  | Last Visit Date: 2026/01/05 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed Profile page, avatar upload, and order management features. • Discussed extending the User model with additional profile fields: gender, phone, date of birth. • Discussed admin Customers tab requirements with aggregated order statistics. • Reviewed security requirements: HTTP security headers and rate limiting on sensitive endpoints. |  |  |  |
| Achievements: |  |  |  |
| • Extended User model with optional fields: phone, gender (enum), dateOfBirth, and addresses array with label, fullName, phone, city, district, and isDefault fields. • Updated registration form to include phone and gender selection with a 4-option toggle grid. • Added updateProfile and saveAddress/deleteAddress endpoints for managing account and address data. • Implemented getAdminCustomers endpoint using MongoDB aggregation to compute order count and total spend per user. • Built Customers tab in Admin Dashboard displaying user table with initials avatar, verified badge, order count, and total spend. • Integrated Helmet.js for HTTP security headers; configured crossOriginResourcePolicy to allow image serving from /uploads. • Implemented express-rate-limit with auth limiter (20 req/15 min) and general limiter (120 req/min) applied across all routes. |  |  |  |
| Problems (if any): |  |  |  |
| • Helmet default crossOriginResourcePolicy blocked product and avatar images loaded from /uploads on the frontend; resolved by setting policy to cross-origin explicitly. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Build analytics endpoint aggregating revenue, order status counts, top products, and daily revenue trend. • Add Analytics tab to Admin Dashboard with metric cards and revenue chart. • Begin applying Framer Motion animations to key frontend pages for improved user experience. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 11 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 11 |  |  |  |
| Date: 2026/01/19 |  | Last Visit Date: 2026/01/12 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed security hardening, user model updates, and Admin Customers tab from previous session. • Discussed analytics data requirements for the Admin Dashboard overview. • Discussed UI/UX improvements using Framer Motion for page transitions and scroll animations. • Reviewed account completion flow to prompt users to fill profile before checkout. |  |  |  |
| Achievements: |  |  |  |
| • Built analytics endpoint aggregating: total revenue, total orders, order counts by status, top 5 selling products, and daily revenue for the last 30 days. • Added Analytics tab to Admin Dashboard displaying metric summary cards and a revenue trend bar chart. • Integrated Framer Motion library into the project and applied fade-up and stagger animations to the Home page hero, category section, featured products grid, and value proposition section. • Applied animated tab underline using Framer Motion layoutId to the Profile page tab bar. • Rebuilt Register page with premium stone color palette, animated password strength indicator, gender icon toggles, and whileTap feedback on submit button. • Rebuilt Checkout page with saved address auto-fill from profile, account completion nudge banner, and animated payment method selection panel. |  |  |  |
| Problems (if any): |  |  |  |
| • Framer Motion AnimatePresence required unique key props on conditionally rendered sections to trigger exit animations correctly. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Add 404 Not Found page with navigation back to home and shop. • Add mobile hamburger navigation menu with animated open/close transition. • Implement downloadable order receipt using browser print API. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 12 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 12 |  |  |  |
| Date: 2026/01/26 |  | Last Visit Date: 2026/01/19 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed analytics, Framer Motion integration, and rebuilt Checkout page. • Discussed mobile navigation improvements for responsive user experience. • Discussed receipt generation approach without adding external PDF dependencies. • Reviewed 404 error handling requirements for undefined routes. |  |  |  |
| Achievements: |  |  |  |
| • Created 404 NotFound page with large styled error code, description, and navigation buttons for Go Home and Shop Now. • Added catch-all route in React Router configuration to render NotFound for undefined paths. • Rebuilt Navbar component with animated hamburger menu for mobile: three-bar icon animating into an X using Tailwind transform utilities on click. • Added mobile slide-down menu panel displaying navigation links, user avatar, name, email, role-based admin link, and logout button. • Added useEffect to automatically close mobile menu and search panel on route change. • Implemented order receipt generation using window.open and document.write to produce a formatted HTML receipt with item table, totals, balance due, and auto-trigger browser print dialog. • Added Download Receipt button to OrderSuccess page and Receipt button to each order card in Profile. |  |  |  |
| Problems (if any): |  |  |  |
| • Mobile menu remained open when navigating via React Router links; resolved by listening to navigate changes in useEffect and resetting menu state. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Conduct end-to-end testing of registration, login, product browsing, checkout, and payment flows. • Test order status update emails and order cancellation on both admin and user sides. • Identify and fix any UI inconsistencies across desktop and mobile breakpoints. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 13 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 13 |  |  |  |
| Date: 2026/02/02 |  | Last Visit Date: 2026/01/26 |  |
| Start Time: 10:00 am |  | Finish Time: 10:35 am |  |
| Items Discussed: |  |  |  |
| • Reviewed completed Navbar mobile menu, receipt generation, and 404 page. • Conducted end-to-end testing of the full user registration and login flow. • Tested product browsing, cart management, and checkout with eSewa and Stripe. • Reviewed UI consistency across desktop, tablet, and mobile breakpoints. |  |  |  |
| Achievements: |  |  |  |
| • Completed end-to-end testing of registration, OTP email verification, login, and logout flows with no critical errors. • Verified dynamic gold rate price calculation on ProductCard and ProductDetail matches expected formula output. • Tested Cart and Wishlist add, remove, and persistence across page reloads for authenticated users. • Confirmed eSewa sandbox payment flow: order creation, redirect, signature verification, and OrderSuccess display. • Confirmed Stripe test card payment flow: session creation, redirect, webhook event receipt, and payment status update. • Fixed multiple mobile layout issues: overlapping navbar icons on small screens, checkout form grid collapsing correctly on mobile, and product card text truncation. • Fixed order status history detail section not rendering on Profile page for orders with empty history arrays. |  |  |  |
| Problems (if any): |  |  |  |
| • eSewa success callback occasionally arrived before the database update completed; resolved by adding a short polling retry in the verification endpoint. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Add product search page with keyword and filter-based querying. • Build About and Return Policy static pages for the website. • Finalize Footer component with navigation links, social links, and business details. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |

| LogBook : 14 |  |  |  |
| --- | --- | --- | --- |
| Meeting No: 14 |  |  |  |
| Date: 2026/02/09 |  | Last Visit Date: 2026/02/02 |  |
| Start Time: 10:00 am |  | Finish Time: 10:30 am |  |
| Items Discussed: |  |  |  |
| • Reviewed end-to-end testing results and UI fixes from previous session. • Discussed product search and filtering requirements for the Search page. • Discussed content requirements for the About page and Return Policy page. • Reviewed Footer component design and required links. |  |  |  |
| Achievements: |  |  |  |
| • Built Search page with real-time keyword search querying product name, category, style, and metal fields via API. • Added filter parameters to getProducts endpoint: keyword, category, gender, metal, style, and inStock toggle. • Implemented search bar in Navbar with animated dropdown input and keyboard submit support. • Built About page with brand story, craftsmanship values, and WhatsApp contact call-to-action. • Built Return Policy page outlining custom-order return conditions, exchange policy, and customer service contact. • Completed Footer component with navigation columns (Shop, Account, Info), social media links, and Nepal business address. • Added Men and Women category listing pages filtering products by gender with loading skeleton placeholders. |  |  |  |
| Problems (if any): |  |  |  |
| • Search API queries with multiple simultaneous filters produced slow response on large product collections; improved by adding compound index on name, category, and style fields in MongoDB. |  |  |  |
| Tasks for Next Meeting: |  |  |  |
| • Conduct final supervisor review of all implemented features and collect feedback. • Prepare system architecture diagram and API endpoint documentation. • Address any remaining feedback and prepare project for final submission. |  |  |  |
| ................. Sangam Sunar |  | ................... Ms. Prativa Neupane 1st Supervisor |  |