| LogBook : 4 |  |
| --- | --- |
| Meeting No: 4 |  |
| Increment: 1 — User Authentication System (Planning) |  |
| Date: 2025/11/24 | Last Visit Date: 2025/11/17 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Planned Increment 1: User Authentication and Registration System. • Discussed backend setup using Node.js, Express.js, and MongoDB with Mongoose. • Discussed project folder structure: controllers, models, routes, helpers, middleware. • Reviewed JWT session management and HTTP-only cookie storage strategy. |  |
| Achievements: |  |
| • Initialized Express.js server with dotenv, cors, and cookie-parser middleware. • Connected MongoDB using Mongoose with credentials stored in .env file. • Created initial User model: name, email, password, role, and isVerified fields. • Configured Vite React frontend with React Router DOM for client-side routing. • Set up MERN folder structure separating frontend and backend codebases cleanly. |  |
| Problems (if any): |  |
| • CORS errors between React (port 5173) and Express (port 8000); fixed with explicit origin config. |  |
| Tasks for Next Meeting: |  |
| • Implement user registration with bcrypt hashing and duplicate email validation. • Build login endpoint generating JWT stored in an HTTP-only cookie. • Integrate Nodemailer for OTP-based email verification on new user registration. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 5 |  |
| --- | --- |
| Meeting No: 5 |  |
| Increment: 1 — User Authentication System (Completion) |  |
| Date: 2025/12/01 | Last Visit Date: 2025/11/24 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Reviewed Increment 1 progress: backend setup and User model from last session. • Discussed full registration flow: hashing, OTP generation, and email delivery. • Discussed 3-step password reset: request OTP, verify OTP, and set new password. • Reviewed Increment 1 deliverable: complete working authentication system. |  |
| Achievements: |  |
| • Implemented registerUser with bcrypt (12 rounds) and duplicate email validation. • Built loginUser generating JWT stored in HTTP-only cookie on successful login. • Added getProfile endpoint decoding JWT from cookie to return current user data. • Integrated Nodemailer with Gmail SMTP for 6-digit OTP emails (10-minute expiry). • Completed forgotPassword, verifyOTP, and resetPassword recovery endpoints. • Blocked unverified accounts from logging in until OTP email is confirmed. • Built Register and Login React pages with form validation and toast notifications. |  |
| Problems (if any): |  |
| • Gmail blocked standard login credentials; resolved by generating a Google App Password. |  |
| Tasks for Next Meeting: |  |
| • Increment 1 delivered. Begin Increment 2: Product Management & Gold Rate System. • Design Product model with jewellery fields: metal, purity, weight, and charges. • Implement admin product CRUD with image and 3D model file upload using Multer. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 6 |  |
| --- | --- |
| Meeting No: 6 |  |
| Increment: 2 — Product Management & Gold Rate System (Planning) |  |
| Date: 2025/12/08 | Last Visit Date: 2025/12/01 |
| Start Time: 10:00 am | Finish Time: 10:35 am |
| Items Discussed: |  |
| • Confirmed Increment 1 (Authentication) delivered. Began Increment 2 planning. • Discussed Product model attributes: metal, purity, weight, making charges, stone charge. • Discussed Multer upload strategy for product images (JPEG/PNG) and 3D models (GLB). • Reviewed live gold rate scraping requirement and admin manual rate override feature. |  |
| Achievements: |  |
| • Designed Product model: name, category, gender, style, metalOptions, purity, weight, makingChargePerTola, jartiAmount, stoneCharge, images array, and modelFile path. • Implemented Multer with separate storage for images (uploads/images) and 3D models. • Completed product CRUD API: create, read with filters, update, and delete endpoints. • Built GoldRate model and goldScraper helper fetching live gold/silver rates per tola. • Added admin manual gold rate override and daily cron job at 12:05 PM Nepal time. • Built Admin Dashboard with product table, create/edit form, and image/3D upload field. |  |
| Problems (if any): |  |
| • Gold rate scraper returned inconsistent HTML some days; handled with try-catch fallback. |  |
| Tasks for Next Meeting: |  |
| • Build ProductCard with dynamic price calculation based on live gold and silver rates. • Develop ProductDetail with metal/purity/weight selectors updating price in real time. • Integrate React Three Fiber 3D model viewer on the ProductDetail page. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 7 |  |
| --- | --- |
| Meeting No: 7 |  |
| Increment: 2 — Product Management & Gold Rate System (Completion) |  |
| Date: 2025/12/15 | Last Visit Date: 2025/12/08 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Reviewed Increment 2 progress: Product CRUD, gold rate system, and Admin Dashboard. • Discussed price formula: (weight x rate x purity_multiplier) + charges + 2% markup. • Discussed React Three Fiber 3D viewer integration for jewellery model preview. • Reviewed Increment 2 deliverable: browsable product catalogue with 3D viewer. |  |
| Achievements: |  |
| • Built ProductCard computing live price from gold rate, purity multiplier, and charges. • Developed ProductDetail with metal, purity, weight selectors updating price dynamically. • Integrated React Three Fiber 3D viewer with orbit controls and environment lighting. • Implemented Cart model (embedded in User) and API: add, remove, and get cart. • Implemented Wishlist model and API: toggle item and get wishlist with product data. • Built Cart and Wishlist React pages with product images, prices, and remove buttons. • Added useRequireAuth hook redirecting unauthenticated users to login page. |  |
| Problems (if any): |  |
| • Three.js canvas overflowed on mobile viewports; fixed with a fixed-height responsive container. |  |
| Tasks for Next Meeting: |  |
| • Increment 2 delivered. Begin Increment 3: Order Management & Payment Integration. • Design Order model with status workflow, payment fields, and delivery address structure. • Build Checkout page with delivery type selection and advance payment calculation logic. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 8 |  |
| --- | --- |
| Meeting No: 8 |  |
| Increment: 3 — Order Management & Payment Integration (Planning) |  |
| Date: 2025/12/22 | Last Visit Date: 2025/12/15 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Confirmed Increment 2 (Product Catalogue) delivered. Began Increment 3 planning. • Discussed Order model: items, status workflow, payment tracking, and delivery address. • Discussed advance payment rules for COD, online, and store pickup delivery types. • Reviewed eSewa (local Nepal) and Stripe (international) integration approaches. |  |
| Achievements: |  |
| • Designed Order model: items array, deliveryType, paymentMethod, paymentStatus, grandTotal, advancePaid, status, and statusHistory with timestamps. • Implemented createOrder endpoint calculating totals server-side from live gold rate. • Built Checkout page with three delivery options: Online, Cash on Delivery, Store Pickup. • Applied advance logic: COD = making charges only; Online = full grand total amount. • Integrated eSewa gateway with HMAC-SHA256 signature and sandbox environment. • Built OrderSuccess page with payment badge, 5-step progress tracker, and order summary. |  |
| Problems (if any): |  |
| • eSewa HMAC required exact field ordering; resolved by reviewing official eSewa documentation. |  |
| Tasks for Next Meeting: |  |
| • Integrate Stripe Checkout session creation and webhook-based payment verification. • Implement getUserOrders and getOrder endpoints for user order history retrieval. • Add order cancellation endpoint restricted to working and finishing status orders. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 9 |  |
| --- | --- |
| Meeting No: 9 |  |
| Increment: 3 — Order Management & Payment Integration (Completion) |  |
| Date: 2026/01/05 | Last Visit Date: 2025/12/22 |
| Start Time: 10:00 am | Finish Time: 10:35 am |
| Items Discussed: |  |
| • Reviewed Increment 3 progress: eSewa integration and OrderSuccess page. • Discussed Stripe Checkout session flow and webhook signature verification. • Discussed order status update workflow and per-status email notification system. • Reviewed Increment 3 deliverable: complete order and payment system. |  |
| Achievements: |  |
| • Integrated Stripe Checkout with session creation, redirect, and webhook verification. • Fixed Stripe webhook raw body conflict using route-specific express.raw() middleware. • Implemented getUserOrders and getOrder endpoints with full product data populated. • Added updateOrderStatus admin endpoint with HTML email notifications via Nodemailer. • Implemented cancelOrder endpoint restricted to working and finishing status only. • Status change emails sent for: working, transit, delivered, and cancelled stages. • Verified eSewa sandbox and Stripe test card payment flows end-to-end successfully. |  |
| Problems (if any): |  |
| • Stripe webhook required raw body; conflicted with JSON middleware; fixed with route-specific middleware. |  |
| Tasks for Next Meeting: |  |
| • Increment 3 delivered. Begin Increment 4: User Profile and Admin Dashboard Tools. • Build Profile page with tabs: My Orders, Account, Addresses, and Size Profile. • Implement avatar upload, saved addresses, and profile completion scoring feature. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 10 |  |
| --- | --- |
| Meeting No: 10 |  |
| Increment: 4 — User Profile & Admin Dashboard Tools (Planning) |  |
| Date: 2026/01/12 | Last Visit Date: 2026/01/05 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Confirmed Increment 3 (Orders & Payments) delivered. Began Increment 4 planning. • Discussed Profile page requirements: order history, account settings, and size profile. • Discussed avatar upload implementation using a separate dedicated Multer instance. • Reviewed saved addresses model design and profile completion scoring logic. |  |
| Achievements: |  |
| • Extended User model with: phone, gender (enum), dateOfBirth, and addresses array. • Built Profile page with four tabs: My Orders, Account, Addresses, and Size Profile. • Implemented avatar upload endpoint storing to uploads/avatars with 5 MB file limit. • Added profile completion bar scoring 6 fields: name, phone, gender, DOB, avatar, address. • Implemented saved addresses with add, set-as-default, and delete operations. • Built size profile storing finger, neck, wrist, ankle measurements for checkout auto-fill. • Updated Register page to include phone number and gender selection toggle fields. |  |
| Problems (if any): |  |
| • Avatar Multer instance conflicted with product upload; resolved with a dedicated separate instance. |  |
| Tasks for Next Meeting: |  |
| • Implement Admin Customers tab with aggregated order count and total spend per user. • Build analytics endpoint for total revenue, order status counts, and top products. • Integrate Helmet.js security headers and express-rate-limit on authentication routes. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 11 |  |
| --- | --- |
| Meeting No: 11 |  |
| Increment: 4 — User Profile & Admin Dashboard Tools (Completion) |  |
| Date: 2026/01/19 | Last Visit Date: 2026/01/12 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Reviewed Increment 4 progress: Profile page, avatar upload, and address management. • Discussed Admin Customers tab using MongoDB aggregation for per-user order stats. • Discussed analytics requirements: revenue totals, status breakdown, and top products. • Reviewed Increment 4 deliverable: complete user profile and admin toolset. |  |
| Achievements: |  |
| • Built getAdminCustomers using MongoDB $group aggregation for order count and spend. • Implemented Customers tab: initials avatar, verified badge, order count, total spend. • Built analytics endpoint: total revenue, orders by status, top 5 products, 30-day trend. • Added Analytics tab to Admin Dashboard with metric cards and daily revenue bar chart. • Integrated Helmet.js with crossOriginResourcePolicy set to cross-origin for images. • Added express-rate-limit: auth limiter (20 req/15 min), general limiter (120 req/min). • Implemented product review system: add review and owner-only delete review endpoints. |  |
| Problems (if any): |  |
| • Helmet default policy blocked /uploads images; fixed by setting crossOriginResourcePolicy to cross-origin. |  |
| Tasks for Next Meeting: |  |
| • Increment 4 delivered. Begin Increment 5: UI Enhancements and Mobile Responsiveness. • Apply Framer Motion animations to Profile, Checkout, Register, and Home pages. • Build 404 Not Found page and animated mobile hamburger navigation menu. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 12 |  |
| --- | --- |
| Meeting No: 12 |  |
| Increment: 5 — UI Enhancements & Mobile Responsiveness (Planning) |  |
| Date: 2026/01/26 | Last Visit Date: 2026/01/19 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Confirmed Increment 4 (Profile & Admin) delivered. Began Increment 5 planning. • Discussed Framer Motion strategy: scroll-triggered, tab transitions, and stagger effects. • Discussed Checkout improvements: saved address auto-fill from user profile data. • Reviewed mobile navigation and 404 page requirements for the Navbar component. |  |
| Achievements: |  |
| • Integrated Framer Motion; applied fade-up stagger to Home hero, categories, product grid. • Applied animated layoutId tab underline to Profile page navigation tab bar. • Rebuilt Register page: password strength bar, gender icon toggles, whileTap feedback. • Rebuilt Checkout: saved address selector, account completion nudge, animated sections. • Created 404 NotFound page with styled error and Go Home / Shop Now navigation buttons. • Added catch-all React Router route for undefined paths rendering the NotFound page. • Rebuilt Navbar with animated hamburger menu (bars-to-X transition) for mobile devices. |  |
| Problems (if any): |  |
| • AnimatePresence required unique key props on tab panels; missing keys prevented exit animations. |  |
| Tasks for Next Meeting: |  |
| • Implement order receipt generation using browser print API for formatted output. • Build product Search page with keyword and category filter querying support. • Build About, Return Policy pages and complete the Footer component. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 13 |  |
| --- | --- |
| Meeting No: 13 |  |
| Increment: 5 — UI Enhancements & Mobile Responsiveness (Completion) |  |
| Date: 2026/02/02 | Last Visit Date: 2026/01/26 |
| Start Time: 10:00 am | Finish Time: 10:35 am |
| Items Discussed: |  |
| • Reviewed Increment 5 progress: Framer Motion integration and rebuilt pages. • Discussed receipt generation without external PDF libraries using browser print API. • Discussed Search page filter requirements and backend indexing for performance. • Reviewed Increment 5 deliverable: animated, mobile-responsive UI with search and pages. |  |
| Achievements: |  |
| • Implemented receipt via window.open + document.write with auto-triggered print dialog. • Added Download Receipt to OrderSuccess page and Receipt button in Profile orders tab. • Built Search page querying by keyword, category, gender, metal, style, and inStock. • Added compound MongoDB index on product name, category, style for faster queries. • Extended getProducts endpoint with keyword, category, gender, metal, style filter params. • Built About page with brand story, craftsmanship values, and WhatsApp CTA section. • Built Return Policy page with exchange conditions, return policy, and contact details. |  |
| Problems (if any): |  |
| • Multiple simultaneous filters caused slow queries; resolved by adding a compound MongoDB index. |  |
| Tasks for Next Meeting: |  |
| • Increment 5 delivered. Begin Increment 6: Static Pages, Footer, and Testing. • Complete Footer component with navigation columns, social links, and business address. • Build Men and Women category pages and conduct initial round of end-to-end testing. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |

| LogBook : 14 |  |
| --- | --- |
| Meeting No: 14 |  |
| Increment: 6 — Static Pages, Footer & Initial Testing (In Progress) |  |
| Date: 2026/02/09 | Last Visit Date: 2026/02/02 |
| Start Time: 10:00 am | Finish Time: 10:30 am |
| Items Discussed: |  |
| • Confirmed Increment 5 (UI Enhancements) delivered. Began Increment 6 planning. • Discussed Footer design and Men/Women category page filtering requirements. • Conducted initial round of end-to-end testing on core user flows. • Identified remaining UI inconsistencies and areas requiring further improvement. |  |
| Achievements: |  |
| • Completed Footer with navigation columns (Shop, Account, Info), social links, and address. • Built Men and Women category pages filtering products by gender with skeleton loading. • Tested user flows: registration, OTP email, login, cart, checkout, and order tracking. • Fixed mobile layout issues: navbar icon overlap, checkout grid, card text truncation. • Fixed Profile page order history not rendering for orders with empty statusHistory arrays. • Confirmed eSewa and Stripe test payment flows returning correct order status updates. • Documented a list of remaining UI/UX improvements identified during testing sessions. |  |
| Problems (if any): |  |
| • eSewa callback arrived before database update; resolved with retry logic in verification. • Several UI screens still require design refinement and responsiveness improvements. |  |
| Tasks for Next Meeting: |  |
| • Continue UI refinement: improve page layouts, typography, and spacing consistency. • Identify and plan additional features or improvements based on supervisor feedback. • Begin planning Increment 7: UI Polish, Additional Features, and Final Refinements. |  |
| ................. Sangam Sunar | ................... Ms. Prativa Neupane 1st Supervisor |