LogBook : 15 Meeting No: 15 Increment: 6 — Static Pages, Footer & Initial Testing (Completion) Date: 2026/02/16 Last Visit Date: 2026/02/09 Start Time: 10:00 am Finish Time: 10:35 am Items Discussed: • Reviewed Increment 6 progress: Footer, Men/Women category pages, and initial testing from previous session. • Discussed eSewa payment gateway integration as an additional digital wallet payment option. • Reviewed remaining mobile responsiveness issues identified during the previous testing round. • Reviewed Increment 6 deliverable: fully tested static pages, all category pages, and complete payment flows. Achievements: • Built Unisex category page filtering products by unisex gender with skeleton loading state. • Resolved remaining mobile layout issues across Cart, Checkout, and ProductDetail pages. • Fixed eSewa callback race condition using polling-based retry logic before finalising order status. • Completed end-to-end testing of all payment flows: eSewa, Esewa, Stripe, and Cash on Delivery. • Applied final UI adjustments: improved spacing, typography consistency, and button sizing sitewide. • Confirmed all core user flows pass: registration, OTP verification, login, cart, checkout, and order tracking. Problems (if any): • Esewa v2 API required an additional HMAC verification step not documented in the public guide; resolved by referencing the Esewa developer portal example repository. Tasks for Next Meeting: • Increment 6 delivered. Begin Increment 7: UI Dark Theme and Visual Design Overhaul. • Apply a peacock-inspired dark colour palette across all customer-facing pages. • Add hero background images to Women, Men, Unisex and About pages with gradient overlays. ................. ................... Sangam Sunar Ms. Prativa Neupane 1st Supervisor

LogBook : 16 Meeting No: 16 Increment: 7 — UI Dark Theme & Visual Design Overhaul (Completion) Date: 2026/03/09 Last Visit Date: 2026/02/16 Start Time: 10:00 am Finish Time: 10:35 am Items Discussed: • Reviewed Increment 7 progress: peacock colour system design and Tailwind CSS v4 theme token strategy. • Discussed hero image strategy for category and About pages using layered gradient overlays for text legibility. • Discussed Admin Dashboard dark theme conversion to match the client-facing design language. • Reviewed Increment 7 deliverable: complete visual redesign of all customer and admin pages. Achievements: • Defined peacock-inspired colour palette: Gold (#C9A96E), Teal (#2DD4BF), Plum (#A78BFA), Rose (#F472B6), and Blue (#60A5FA) as accent tokens in Tailwind CSS v4 @theme block. • Applied multi-layer dark surface system (Void #04040A through Surface-4 #1C1C2A) consistently across all pages. • Added custom Tailwind v4 utility classes: glass morphism (.glass, .glass-gold, .glass-teal, .glass-plum), gradient text, ambient glow, shimmer, and grain texture overlays. • Built full-bleed hero sections for Women, Men, Unisex and About pages with background images and four-stop gradient overlays ensuring text legibility over any photo. • Rebuilt Home page hero with peacock ambient glows, dot-grid SVG overlay, grain texture, and five animated category cards each with a unique accent colour. • Converted Admin Dashboard to matching dark theme with gold accent tab underlines and dark glass-style form inputs. • Removed rose gold as a metal option from all frontend components (ProductCard, ProductDetail, Cart, Wishlist, Search, ModelViewer) and backend Product model. Problems (if any): • Tailwind CSS v4 arbitrary value syntax (accent-[#C9A96E]) triggered linter warnings; resolved by replacing with canonical theme class names (accent-gold). • Multi-layer gradient overlays required careful z-index ordering to remain above background images but below interactive controls. Tasks for Next Meeting: • Increment 7 delivered. Begin Increment 8: AI Chatbot Integration and Advanced Analytics Dashboard. • Integrate Groq LLM API (llama-3.1-8b-instant) to power the Mayu jewellery assistant chatbot. • Redesign Analytics page with date-range filtering, expanded chart types, and dark-themed tooltip styling. ................. ................... Sangam Sunar Ms. Prativa Neupane 1st Supervisor

LogBook : 17 Meeting No: 17 Increment: 8 — AI Chatbot & Advanced Analytics Dashboard (Completion) Date: 2026/04/06 Last Visit Date:2026/03/09 Start Time: 10:00 am Finish Time: 10:40 am Items Discussed: • Reviewed Increment 8 progress: Mayu chatbot backend design and expanded analytics endpoint. • Discussed Groq API integration as a cost-free, low-latency LLM backend for the Mayu assistant. • Discussed analytics dashboard redesign: date-range presets, KPI metric cards, and dark tooltip fix. • Reviewed Increment 8 deliverable: working AI jewellery chatbot and fully redesigned analytics dashboard. Achievements: • Integrated Groq LLM (llama-3.1-8b-instant model) via REST API for conversational jewellery assistance branded as Mayu. • Built intent extraction layer detecting category, metal, occasion, gender, and price-range hints from natural language user messages. • Implemented Chat model storing full conversation history per session in MongoDB; last six messages passed as context to Groq on each request. • Added rule-based fallback responses for gold rate, delivery, customisation, and returns queries when the Groq API is unavailable or rate-limited. • Expanded analytics backend endpoint with date-range filtering, previous-period revenue comparison, daily order counts, category revenue breakdown, purity breakdown, metal popularity, customer registration trend, gender split, and fulfillment rate statistics. • Rebuilt Analytics dashboard with a 4-column CSS grid layout, 8 KPI cards with trend percentage badges, full-width revenue area chart, donut charts for order status and payment methods, and horizontal bar charts for category and metal breakdowns. • Fixed Recharts white tooltip background by applying a custom dark contentStyle object (background: #0E0E18) to all Tooltip components and replacing the RadarChart for metal data with a readable horizontal bar chart. • Fixed 3D model card static rotation bug by passing the mouse position ref object directly into useFrame instead of a stale .current snapshot; added auto-rotation when the cursor is not hovering. • Added Cache-Control: public, max-age=604800 headers for GLB model files served from the backend and implemented smooth opacity fade-in on first model render to eliminate janky appearance. Problems (if any): • Recharts RadarChart produced a meaningless single-point shape after rose gold removal (only one metal type remaining); replaced with a horizontal bar chart and per-metal stat cards. • Groq API returned HTTP 429 rate-limit errors under burst usage; handled gracefully with a user-friendly message prompting retry. Tasks for Next Meeting: • Increment 8 delivered. Conduct final system review and complete FYP documentation for submission. • Review all implemented features against the original project objectives defined in the proposal. • Finalise FYP report, prepare demonstration materials, and submit by the 22 April 2026 deadline. ................. ................... Sangam Sunar Ms. Prativa Neupane 1st Supervisor