LogBook : 15 Meeting No: 15 Increment: 6 — Static Pages, Footer & Initial Testing (Completion) Date: 2026/02/16 Last Visit Date: 2026/02/09 Start Time: 10:00 am Finish Time: 10:30 am Items Discussed: • Reviewed Increment 6 progress: Footer, Men/Women pages, and initial testing from previous session. • Discussed Khalti payment gateway integration as an additional digital wallet option. • Reviewed remaining mobile layout issues and UI inconsistencies identified during testing. • Reviewed Increment 6 deliverable: complete static pages, category pages, and payment flows. Achievements: • Integrated Khalti payment gateway with server-side verification alongside eSewa and Stripe. • Built Unisex category page filtering products by gender with skeleton loading state. • Fixed eSewa callback race condition using polling retry logic before finalising order status. • Resolved mobile layout issues across Cart, Checkout, and ProductDetail pages. • Confirmed all core user flows: registration, OTP email, login, cart, checkout, and order tracking. Problems (if any): • Khalti v2 API required an HMAC verification step absent from the public guide; resolved by referencing the Khalti developer portal examples. Tasks for Next Meeting: • Increment 6 delivered. Begin Increment 7: UI Dark Theme and Visual Design Overhaul. • Apply a peacock-inspired dark colour palette across all customer-facing pages. • Add hero background images to Women, Men, Unisex, and About pages. ................................................................. Sangam Sunar Ms. Prativa Neupane 1st Supervisor

LogBook : 16 Meeting No: 16 Increment: 7 — UI Dark Theme & Visual Design Overhaul (Completion) Date: 2026/03/09 Last Visit Date: 2026/02/16 Start Time: 10:00 am Finish Time: 10:35 am Items Discussed: • Reviewed Increment 7 progress: peacock colour system and Tailwind CSS v4 theme token strategy. • Discussed hero image approach using layered gradient overlays for text legibility over photos. • Discussed Admin Dashboard conversion to match the dark client-facing design language. • Reviewed Increment 7 deliverable: complete visual redesign of all customer and admin pages. Achievements: • Defined peacock colour palette — Gold, Teal, Plum, Rose, Blue — as Tailwind v4 @theme tokens. • Applied multi-layer dark surface system (Void #04040A through card layers) across all pages. • Added glass morphism utilities (.glass, .glass-gold, .glass-teal), gradient text, and glow effects. • Built full-bleed hero sections for Women, Men, Unisex, and About pages with gradient overlays. • Rebuilt Home page hero with ambient glows, dot-grid overlay, and five accent-coloured category cards. • Converted Admin Dashboard to dark theme with gold tab underlines and glass-style form inputs. • Removed rose gold from all frontend components and the backend Product model. Problems (if any): • Tailwind v4 arbitrary value syntax triggered linter warnings; fixed by switching to canonical theme class names. • Gradient overlays required z-index ordering to stay above images but below interactive controls. Tasks for Next Meeting: • Increment 7 delivered. Begin Increment 8: AI Chatbot and Advanced Analytics Dashboard. • Integrate Groq LLM API to power the Mayu jewellery assistant chatbot. • Redesign Analytics page with date-range filtering, expanded charts, and dark tooltip styling. ................................................................. Sangam Sunar Ms. Prativa Neupane 1st Supervisor

LogBook : 17 Meeting No: 17 Increment: 8 — AI Chatbot & Advanced Analytics Dashboard (Completion) Date: 2026/04/06 Last Visit Date: 2026/03/09 Start Time: 10:00 am Finish Time: 10:35 am Items Discussed: • Reviewed Increment 8 progress: Mayu chatbot backend and expanded analytics endpoint design. • Discussed Groq API as a cost-free LLM backend for natural-language product assistance. • Discussed analytics redesign: date-range presets, KPI cards, and dark chart tooltip fix. • Reviewed Increment 8 deliverable: working AI chatbot and fully redesigned analytics dashboard. Achievements: • Integrated Groq LLM (llama-3.1-8b-instant) for conversational jewellery assistance branded as Mayu. • Built keyword intent extraction detecting category, metal, occasion, gender, and price hints. • Implemented Chat model storing session history in MongoDB; last six messages sent as LLM context. • Added rule-based fallback responses for gold rate, delivery, and returns when Groq is unavailable. • Expanded analytics endpoint with date-range filtering, period comparison, category revenue, purity and metal breakdown, customer registration trend, and fulfillment statistics. • Rebuilt Analytics dashboard: 4-column grid, 8 KPI cards with trend badges, area chart, donut and bar charts; fixed white tooltip background with a custom dark contentStyle. • Fixed 3D model card rotation by passing the mouse ref object into useFrame instead of a stale snapshot; added auto-rotation and smooth fade-in on load. Problems (if any): • RadarChart was meaningless with only one metal type after rose gold removal; replaced with a horizontal bar chart and per-metal stat cards. • Groq API rate-limit (HTTP 429) under burst requests; handled with a user-friendly retry message. Tasks for Next Meeting: • Increment 8 delivered. Conduct final system review and complete FYP documentation. • Review all features against the original project objectives from the proposal. • Finalise FYP report and submit by the 22 April 2026 deadline. ................................................................. Sangam Sunar Ms. Prativa Neupane 1st Supervisor